# BRANDIX ISPS PROJECT

Intelligent Strategic Planning Synchronization System

Complete Reference Guide

MSc Computer Science - Information Retrieval Coursework

# TABLE OF CONTENTS

1. Coursework Brief Overview

2. Project Timeline & Tracking

3. Technical Implementation Plan

4. Strategic Plan Summary

5. Action Plan Summary

6. Quick Reference Guide

# 1. COURSEWORK BRIEF OVERVIEW

## Assignment Details

Module: MSc in Computer Science - Information Retrieval

Title: Intelligent Strategic Plan Synchronization System (ISPS)

Deadline: 30th December 2025

Weight: 100 Marks (100% of module)

Word Count: 5,000-6,000 words (excluding code and screenshots)

## Key Requirements

- 1. Overall Synchronization Assessment

Assess how well the Action Plan aligns with the Strategic Plan using NLP-based similarity detection, embedding analysis, and vector databases (FAISS/Chroma)

- 2. Strategy-wise Synchronization

Analyze alignment per strategic objective, identifying which actions support which strategy and their degree of fit

- 3. Intelligent Improvement Suggestions

Use LLM or RAG pipeline to propose improvements for poorly aligned strategies (new KPIs, modified timelines, missing tasks)

- 4. Smart Dashboard

Interactive dashboard (Streamlit/Gradio/Flask) with synchronization metrics, insights, and actionable recommendations

- 5. Innovative Features

Agentic AI reasoning, ontology-based mapping, knowledge graphs, or LLM-based summarization

- 6. Security & Hosting Architecture

Secure hosting with GDPR compliance, local LLM vs cloud consideration, vector DB deployment

- 7. Public Deployment

Host application publicly (Streamlit Cloud/HuggingFace) with attractive UI/UX and provide live link

- 8. Testing & Evaluation

System accuracy testing strategy with precision/recall metrics

- 9. Final PDF Report

Professional report with intro, literature review, methodology, development, results, security notes, and conclusions

- 10. Presentation

10-minute presentation + 5 minutes Q&A with dashboard demonstration

## Technology Stack

LLM: Ollama with Llama 3.1 (local, privacy-focused)

Vector Database: FAISS (Facebook AI Similarity Search)

Embeddings: sentence-transformers (all-MiniLM-L6-v2)

Dashboard: Streamlit with Plotly visualizations

RAG Framework: LangChain

Programming: Python 3.8+

# 2. PROJECT TIMELINE & TRACKING

## Timeline Overview

Duration: 21 Days (Dec 9 - Dec 29, 2025)

Daily Commitment: 4 hours/day

Total Hours: 84 hours

Deadline: December 30, 2025 (23:59 GMT)

## Three-Phase Approach

Phase 1: Foundation & Setup (Days 1-4, 16 hours)

- • Environment setup and document processing

- • Embeddings and similarity engine

- • Local LLM integration (Ollama + Llama 3.1)

- • FAISS vector database setup

Deliverables: Working embeddings, LLM responding, vector DB functional

Phase 2: Core System Development (Days 5-12, 32 hours)

- • Synchronization analyzer (overall & strategy-wise)

- • Gap detection and classification

- • Ontology layer (manual + automated)

- • RAG pipeline implementation

- • Intelligent improvement generator

- • System integration and testing

Deliverables: Complete ISPS engine, synchronization assessment, AI-powered improvements

Phase 3: Polish & Deployment (Days 13-21, 36 hours)

- • Dashboard development (Streamlit)

- • Interactive visualizations (Plotly charts)

- • Deployment to Streamlit Cloud

- • Comprehensive report writing (5,000-6,000 words)

- • Presentation preparation and demo

Deliverables: Live app, complete report, presentation slides

# 3. TECHNICAL IMPLEMENTATION PLAN

## Day-by-Day Breakdown

Day 1: Environment Setup & Document Processing

- Hour 1: Development Environment

  - - Create project folder and Python virtual environment

  - - Install core packages (sentence-transformers, faiss-cpu, PyPDF2, python-docx, pandas)

- Hours 2-4: Document Processing Pipeline

  - - Create document_processor.py

  - - Extract and parse Strategic Plan (25-30 objectives)

  - - Extract and parse Action Plan (50+ actions)

✓ Deliverable: Working Python environment, parsed documents

Day 2: Embeddings & Similarity Engine

- Hours 1-2: Embedding Creation

  - - Load sentence-transformers model (all-MiniLM-L6-v2)

  - - Generate embeddings for objectives and actions

- Hours 3-4: Similarity Analysis

  - - Calculate cosine similarity matrix (objectives × actions)

  - - Classify alignment strength (Strong/Moderate/Weak)

✓ Deliverable: Similarity matrix, baseline alignment score

Day 3: Local LLM Integration

- Hours 1-2: Ollama Setup

  - - Download and install Ollama

  - - Pull Llama 3.1 model (ollama pull llama3.1)

  - - Install LangChain packages

- Hours 3-4: LLM Engine Development

  - - Create llm_engine.py with prompt templates

  - - Test improvement suggestion generation

✓ Deliverable: Local LLM generating coherent suggestions

Day 4: Vector Database (FAISS)

- - Initialize FAISS IndexFlatL2

- - Add action embeddings with metadata

- - Test search functionality and save to disk

✓ Phase 1 Complete: All foundation technology working

Days 5-6: Synchronization Analyzer

- - Calculate overall document alignment score

- - Implement per-objective alignment analysis

- - Build alignment matrix and identify gap objectives

- - Detect missing KPIs, timeline inconsistencies, budget gaps

Day 7: Ontology Layer

- - Create manual core ontology (10-15 example mappings)

- - Define relationship types (directly_implements, supports, enables)

- - Implement hybrid automated extension to all documents

Days 8-9: RAG Pipeline

- - Implement document chunking and RAG-specific vector store

- - Create QA chain with LangChain

- - Build intelligent improvement generator using RAG

- - Generate categorized suggestions (KPIs, timeline, budget, actions)

Days 10-12: Integration & Testing

- - Create main ISPS controller integrating all components

- - Write unit tests and accuracy evaluation

- - Document code and organize project structure

✓ Phase 2 Complete: Core ISPS system fully functional

Days 13-16: Dashboard Development

- - Set up Streamlit with page layout and navigation

- - Create dashboard home with key metrics cards

- - Build interactive visualizations (bar charts, heatmaps, histograms)

- - Implement detailed analysis view with objective selector

- - Add improvements page with AI suggestions

- - Create ontology network visualization

Days 17-18: Deployment

- - Test all dashboard features locally

- - Push code to GitHub repository

- - Deploy to Streamlit Cloud

- - Document security architecture and GDPR compliance

Days 19-20: Report Writing

- - Introduction and background (500 words)

- - Literature review on LLMs, RAG, Vector DBs, Ontologies (1,500 words)

- - Methodology and architecture (1,000 words)

- - System design and implementation (1,500 words)

- - Results, evaluation, and discussion (1,100 words)

- - Conclusion and references (500 words)

Day 21: Presentation Preparation

- - Create presentation slides (10-12 slides)

- - Prepare 3-4 minute live demo flow

- - Record backup video demo

- - Practice full presentation (10 minutes + Q&A)

✓ Phase 3 Complete: PROJECT COMPLETE!

# 4. STRATEGIC PLAN SUMMARY

## Brandix Strategic Plan 2025-2030 Overview

Organization: Brandix Lanka Limited (Apparel Manufacturing)

Planning Period: April 2025 - March 2030 (5 years)

Vision: World's most sustainable and innovative apparel manufacturing partner

Document Pages: ~25 pages with comprehensive strategy details

## Five Strategic Pillars

1. Environmental Leadership

- • Net Zero Carbon by 2030 (100% renewable energy)

- • 50% sustainable water mix (net-positive operations)

- • 75% sustainable materials sourcing

- • 95%+ waste recycling (zero landfill)

2. Innovation & Digital Transformation

- • 80% digital integration across manufacturing

- • 40% automation rate (Industry 4.0)

- • 90% virtual sampling by 2028

- • 100+ annual sustainable innovations

3. People Excellence & Social Impact

- • 40% women in management by 2030

- • Zero harm workplace (0 fatalities/injuries)

- • 80 training hours per employee annually

- • 1 million community beneficiaries by 2030

4. Operational Excellence

- • Zero customer complaints

- • 98%+ on-time delivery

- • <0.01% quality defect rate (Six Sigma)

- • 30% capacity expansion

5. Governance & Risk Management

- • A-level ESG rating by 2028

- • TCFD-aligned climate risk assessment

- • 100% compliance (zero violations)

- • ISO 27001 certification by 2026

## Key Strategic Metrics

Total Strategic Objectives: ~25-30 objectives across five pillars

Investment: 20% of revenue (2025-2030)

Current Performance (2024): 50% renewable energy, 45.4% sustainable materials, 90% waste recycling

# 5. ACTION PLAN SUMMARY

## Brandix Action Plan Year 1 (2025-2026) Overview

Implementation Period: April 1, 2025 - March 31, 2026

Total Actions: 50+ specific, executable actions

Total Budget: $28.5 million (18% of projected revenue)

Document Pages: ~30 pages with quarterly breakdowns

## Year 1 Targets

- • Renewable Energy: 50% → 55%

- • Sustainable Water Mix: 29% → 32%

- • Sustainable Materials: 45.4% → 50%

- • Waste Recycling: 90% → 92%

- • Digital Integration: 40% → 50%

- • Women in Management: 25% → 28%

- • Community Beneficiaries: 450,000 direct beneficiaries

## Budget Allocation

Environmental Leadership: $12M (42%) - Solar PV, energy efficiency, water systems, sustainable materials

Innovation & Digital: $8M (28%) - IoT, Industry 4.0, 3D design, innovation lab

People & Social Impact: $4.5M (16%) - Mental health, safety, diversity programs, community projects

Operational Excellence: $3M (11%) - Six Sigma, capacity expansion

Governance & Risk: $1M (3%) - ESG systems, climate risk management

## Major Action Examples

ACTION ENV-AIR-001: Solar PV Installation Phase 1

Budget: $11.5M | Install 15 MW solar capacity across 3 facilities

- Q1: Engineering designs and vendor contracts

- Q2: Begin installations at Seeduwa (5 MW)

- Q3: Complete all installations (15 MW total)

- Q4: Performance monitoring and Phase 2 planning

ACTION INNOV-DIGITAL-001: IoT and Industry 4.0 Pilot

Budget: $3.5M | Deploy 400 IoT sensors on 8 production lines

- Q1: Select pilot lines and install initial sensors

- Q2: Real-time monitoring dashboard operational

- Q3: AI-powered quality control live

- Q4: Scale to 8 lines, achieve 50% digital integration

ACTION PEOPLE-WELL-001: Mental Health Strategy

Budget: $1.2M | 100% employee coverage with mental health resources

- Q1: Launch EAP with 24/7 hotline, hire 3 counselors

- Q2: Train 50 mental health first aiders, reach 2,000 employees

- Q3: Expand awareness training to 5,000 employees

- Q4: Achieve 100% coverage, conduct impact study

# 6. QUICK REFERENCE GUIDE

## Critical Dates & Deadlines

Project Start: December 9, 2025

Phase 1 Complete: December 12, 2025 (Day 4)

Phase 2 Complete: December 20, 2025 (Day 12)

Phase 3 Complete: December 29, 2025 (Day 21)

Final Submission: December 30, 2025 (23:59 GMT)

## Key Commands & Tools

Python Environment Setup:

python -m venv venv

source venv/bin/activate

Install Core Packages:

pip install sentence-transformers==2.2.2 faiss-cpu==1.7.4 python-docx==1.1.0 pandas==2.0.3 langchain==0.1.0 streamlit==1.28.0 plotly==5.17.0

Ollama Setup:

ollama pull llama3.1

ollama run llama3.1

Run Streamlit Dashboard:

streamlit run app.py

## File Structure

brandix-isps/

- ├── data/ (Strategic Plan & Action Plan DOCX files)

- ├── src/ (All Python modules)

  - │   ├── document_processor.py

  - │   ├── embedding_engine.py

  - │   ├── llm_engine.py

  - │   ├── vector_store.py

  - │   ├── synchronization_engine.py

  - │   ├── ontology.py / ontology_mapper.py

  - │   ├── rag_pipeline.py

  - │   ├── improvement_generator.py

  - │   └── isps_system.py (main controller)

- ├── tests/ (Unit tests and evaluation)

- ├── outputs/ (Generated analysis files)

- ├── models/ (FAISS vector database files)

- ├── app.py (Streamlit dashboard)

- ├── requirements.txt

- └── README.md

## Success Criteria Checklist

System Requirements:

□ Overall synchronization assessment working

□ Strategy-wise synchronization analysis functional

□ AI-powered improvement suggestions generating

□ Interactive dashboard deployed publicly

□ Ontology-based mapping implemented

□ RAG pipeline enhancing suggestions

□ Local LLM for security/privacy

□ Testing and evaluation complete

Documentation Requirements:

□ PDF Report (5,000-6,000 words)

□ Literature review (15-20 references)

□ System architecture diagrams

□ Screenshots of dashboard

□ Security and deployment notes

□ Harvard referencing style

Presentation Requirements:

□ 10-12 presentation slides

□ 3-4 minute live demo prepared

□ Backup video demo recorded

□ Q&A responses prepared

## Contact & Support Information

Excel Tracker: Daily progress tracking across 6 comprehensive sheets

Working Hours: 4 hours per day, flexible scheduling

Domain: Apparel Manufacturing (Brandix - real company, fictional plans)

## Tips for Success

- 1. Follow the daily plan strictly - don't skip ahead

- 2. Test each component before moving forward

- 3. Document as you code - don't leave it for later

- 4. Save and commit work frequently

- 5. If stuck, move to next component and return later

- 6. Keep outputs simple and working over complex and broken

- 7. Update Excel tracker daily for progress monitoring

## Expected Grade Breakdown

Research & Background: 8-9/10

Strategic/Action Plans: 9-10/10

System Design: 13-14/15

Implementation: 17-19/20

Dashboard & UI: 8-9/10

Innovation: 8-9/10

Security & Hosting: 9-10/10

Testing & Evaluation: 8-9/10

Report Quality: 4-5/5

Presentation: 8-9/10

Expected Total: 92-97/100

# PROJECT EXECUTION NOTES

## Key Innovation Points

1. Local LLM (Llama 3.1 via Ollama)

Strong security story: Complete data privacy, no API costs, GDPR compliant, no internet dependency

2. Hybrid Ontology Approach

Manual core mappings (10-15 examples) + automated extension using learned patterns

3. RAG-Enhanced Suggestions

Context-aware improvements using document chunks for better relevance

4. Real-world Application

Based on actual Brandix sustainability reports (publicly available), demonstrating practical utility

## Risk Mitigation Strategies

- If behind schedule: Skip ontology (Day 7), use simpler visualizations

- If LLM too slow: Reduce context window, use shorter prompts

- If deployment fails: Submit localhost screenshots and video demo

- If accuracy low: Document limitations, suggest future improvements

## Final Submission Checklist

□ PDF Report uploaded to Moodle

□ Live application link in report

□ GitHub repository link in report

□ Presentation slides prepared

□ Demo video recorded (backup)

□ All references in Harvard format

□ Plagiarism check completed (<15%)

□ Everything proofread

---

END OF REFERENCE DOCUMENT

You've got this! Stay focused, follow the plan, and deliver excellence.

Good luck with your coursework!