BRANDIX ACTION PLAN - YEAR 2

Implementation Period: April 2026 - March 2027

Document Version: 2.0 | Planning Period: April 1, 2026 - March 31, 2027
Aligned with: Brandix Strategic Plan 2025-2030
Prepared by: Brandix Operations & Implementation Team

EXECUTIVE SUMMARY

Year 2 Action Plan accelerates strategic transformation, scaling Year 1 foundations across all pillars. Focus areas: renewable energy expansion to 65%, digital integration to 60%, sustainable materials to 58%, water stewardship to 38%, women in management to 32%, and community impact reaching 550,000 beneficiaries.

Budget: $32.5M (14% increase from Year 1) - Environmental 43%, Digital/Innovation 29%, People 15%, Operations 9%, Governance 3%

PILLAR 1: ENVIRONMENTAL LEADERSHIP

ACTION ENV-005: Renewable Energy Expansion Phase 2

Objective: Install 25 MW solar capacity at 6 facilities, increasing renewable mix from 55% to 65%.

Timeline:

- Q1: Engineering designs for Mihila, Koggala, Badalgama, Pannala, Matale, Gampaha; procurement and EPC contracts.

- Q2: Install 15 MW at three facilities, achieve 60% mid-year target.

- Q3: Complete 10 MW at remaining facilities, implement AI predictive maintenance.

- Q4: Achieve 65% renewable target, 40 MW total capacity, prepare Phase 3 plan.

Budget: $15M | KPIs: 25 MW installed, 65% renewable energy, 15,000 tCO2e avoided, $2.1M savings

ACTION ENV-006: Water Stewardship - Net Positive Operations

Objective: Deploy rainwater harvesting to all 15 facilities, pilot water-positive operations at 2 sites, achieve 38% sustainable water mix.

Timeline:

- Q1: Feasibility studies for 10 facilities, design 12,000 m³/month capacity.

- Q2: Install RWH at 5 facilities, upgrade STPs with reverse osmosis.

- Q3: Complete installations (100% coverage), pilot water-positive at Seeduwa and Mihila.

- Q4: Third-party validation, water stewardship report, advance groundwater elimination.

Budget: $4.5M | KPIs: 38% sustainable water, 12,000 m³/month, 15/15 facilities equipped, 2 water-positive sites, 97% treatment efficiency

ACTION ENV-007: Sustainable Materials & Circular Supply Chain

Objective: Increase sustainable materials from 50% to 58%, launch circular product models.

Timeline:

- Q1: Expand organic cotton to 8,000 tons capacity, qualify 10 suppliers, blockchain traceability pilot.

- Q2: Procure 2,000 tons organic cotton, 1,200 tons recycled polyester, 300 tons innovative materials.

- Q3: Scale to 4,700 tons cumulative, launch circular pilots with 2 customers, garment take-back.

- Q4: Achieve 58% target (8,500 tons), process 50 tons recycled textiles, launch 5 circular products.

Budget: $3.5M | KPIs: 58% sustainable materials, 8,500 tons, 25 suppliers, 50 tons recycled, 5 circular products

ACTION ENV-008: Packaging Sustainability Initiative

Objective: Transition to sustainable packaging, eliminate 95% single-use plastics.

Timeline:

- Q1: Packaging audit, qualify suppliers, design prototypes.

- Q2: Pilot biodegradable packaging, replace polybags with compostable alternatives, eliminate plastic hangers.

- Q3: Scale to 50% products, 15% material reduction, launch recycling program.

- Q4: Achieve 75% recyclable/compostable, eliminate 95% plastics, $0.5M savings.

Budget: $1.5M | KPIs: 75% sustainable packaging, 95% plastic eliminated, 15% material reduction

PILLAR 2: INNOVATION & DIGITAL TRANSFORMATION

ACTION INNOV-005: Industry 4.0 Full Production Deployment

Objective: Expand digital integration from 50% to 60% via IoT, AI, digital twins across 25 production lines.

Timeline:

- Q1: Deploy 500 sensors (900 total), 20 edge devices, digital twins for 3 facilities.

- Q2: Connect to AI platform, train 100 operators, deploy computer vision on 15 lines.

- Q3: Achieve 60% integration (25 lines), predictive maintenance, digital dashboards.

- Q4: Measure 8% efficiency improvement, 15% downtime reduction, prepare Year 3 roadmap.

Budget: $4.5M | KPIs: 60% integration, 900 sensors, 25 lines, 8% efficiency gain, 3 digital twins

ACTION INNOV-006: Advanced Automation & Robotics Pilot

Objective: Pilot collaborative robotics in cutting/handling, target 20% automation rate.

Timeline:

- Q1: Feasibility assessment, select partners, procure 3 robotic cutters and 5 cobots.

- Q2: Install at Seeduwa, train operators, deploy AGVs.

- Q3: Achieve 20% cutting automation, 5% waste reduction, expand to bundling.

- Q4: Scale to 2 additional lines, 15% labor reduction, create "Formula 1 Driver" program.

Budget: $2M | KPIs: 20% automation, 5% waste reduction, 15% labor reduction, 8 robots

ACTION INNOV-007: Virtual Sampling Ecosystem Development

Objective: Accelerate virtual sampling from 40% to 60% with AR integration.

Timeline:

- Q1: Procure 30 licenses (80 total), train 30 designers (70 total), expand library to 2,000 materials.

- Q2: Integrate with PLM, launch virtual showroom, pilots with 8 brands.

- Q3: Achieve 60% adoption (400 styles), 40% physical reduction, AR fit testing.

- Q4: 50% virtual approvals, $1.2M savings, 20% faster time-to-market.

Budget: $1.8M | KPIs: 60% virtual sampling, 400 styles, $1.2M savings, 50% virtual approvals

ACTION INNOV-008: Innovation Center Scale-up & Patents

Objective: Expand innovation capabilities, launch 15 innovations (3x Year 1), build IP portfolio.

Timeline:

- Q1: Expand to 4,000 sq ft, hire 5 specialists (10 total), 3 new university partnerships.

- Q2: Launch 10 projects, complete 5 innovations, file 3 patents, achieve 2% R&D.

- Q3: Launch 7 more innovations, test 20 materials, 500 employee ideas.

- Q4: Achieve 15 innovations, 5 patents filed, win 2 awards, publish impact report.

Budget: $3.5M | KPIs: 15 innovations, 2% R&D investment, 5 patents, 5 university partners

ACTION INNOV-009: AI Strategy Implementation

Objective: Deploy AI across demand forecasting, energy optimization, quality control.

Timeline:

- Q1: Establish AI Center, assess use cases, select cloud partner.

- Q2: Deploy forecasting (80% accuracy), energy optimization ML, expand vision inspection.

- Q3: AI predictive maintenance, NLP customer feedback, production scheduling.

- Q4: Measure impact (80% accuracy, $1M savings, 7% optimization), establish ethics board.

Budget: $1.5M | KPIs: 80% forecast accuracy, $1M AI savings, 7% scheduling improvement

PILLAR 3: PEOPLE EXCELLENCE & SOCIAL IMPACT

ACTION PEOPLE-005: Mental Health Excellence & Family Wellbeing

Objective: Enhance mental health programs with family support, mobile app, achieve 82% satisfaction.

Timeline:

- Q1: Expand wellness centers to 15 facilities, hire 3 counselors (6 total), develop mobile app.

- Q2: Train 50 first aiders (100 total), deploy app (10,000 downloads), 2,000 sessions, family programs.

- Q3: Reach all 15,000 employees, 82% satisfaction, 12% EAP utilization.

- Q4: Complete 3,000 sessions, publish impact study, achieve industry recognition.

Budget: $1.8M | KPIs: 82% satisfaction, 3,000 sessions, 100 first aiders, 10,000 app downloads

ACTION PEOPLE-006: Safety Culture & ISO 45001 Certification

Objective: Achieve ISO 45001 for all 15 facilities, maintain zero fatalities.

Timeline:

- Q1: Certify 8 facilities, upgrade PPE, train 300 supervisors, deploy 1,000 wearable devices.

- Q2: LTIFR <0.3, install 100 AI cameras, train 1,000 operators, launch safety app.

- Q3: Begin certification for 7 facilities, 75% hazard reporting increase, ergonomics program.

- Q4: All 15 facilities certified, zero fatalities, 60,000 training hours, win safety award.

Budget: $2.2M | KPIs: 15/15 certified, 0 fatalities, LTIFR <0.3, >95% audit score

ACTION PEOPLE-007: Women in Leadership & Pay Equity

Objective: Increase women in management from 28% to 32%, close pay equity gaps.

Timeline:

- Q1: Launch cohort (40 women), expand mentorship (40 pairs), inclusive leadership training.

- Q2: Promote 8 women, graduate 30, pay equity review, Women in STEM.

- Q3: Promote 7 more (15 total), <3% pay gap, launch cohort 4 (50 women).

- Q4: Achieve 32%, impact study, industry recognition, 90 in pipeline.

Budget: $1.2M | KPIs: 32% women in management, 15 promotions, <3% pay gap, 40 mentor pairs

ACTION PEOPLE-008: Community Impact Expansion - 550,000

Objective: Expand from 450,000 to 550,000 beneficiaries through 130 projects.

Timeline:

- Q1: Impact evaluation, launch 30 PROVIDE projects (105 total), 8 EDUCATE (13 total), expand forums.

- Q2: 120 projects, support 8,000 students, launch $1M Development Fund, 500,000 milestone.

- Q3: 10 EMPOWER projects (15 total), 1,500 volunteers (15% workforce), partner 5 NGOs.

- Q4: 130 projects, 550,000 beneficiaries, 15,000 volunteer hours, publish impact report.

Budget: $3.2M | KPIs: 550,000 beneficiaries, 130 projects, 8,000 students, 1,500 volunteers

ACTION PEOPLE-009: Digital Skills Transformation Program

Objective: Provide digital literacy and Industry 4.0 training to 5,000 employees.

Timeline:

- Q1: Skills gap assessment, develop 10-module curriculum, partner Google/Microsoft, establish 5 learning labs.

- Q2: Train 2,000 production employees, 500 supervisors, 1,000 operators.

- Q3: Scale to 4,000, train 200 engineers on advanced topics, launch digital badging.

- Q4: Complete 5,000 employees, 85% pass rate, integrate into performance reviews.

Budget: $0.8M | KPIs: 5,000 trained, 85% pass rate, 25% faster adoption

PILLAR 4: OPERATIONAL EXCELLENCE

ACTION OPS-004: Quality 4.0 - AI-Powered Inspection

Objective: Reduce defect rate from 0.03% to 0.02% via AI and Six Sigma.

Timeline:

- Q1: Train 30 Green Belts (50 total), 5 Black Belts (10 total), launch 15 projects, expand AI to 20 lines.

- Q2: Complete 10 projects, achieve 0.025%, implement SPC, customer workshops.

- Q3: AI on all 40 lines, 99% OTD, Supplier Quality Program.

- Q4: Achieve 0.02%, zero complaints, 25 projects, 94% satisfaction, win award.

Budget: $2M | KPIs: 0.02% defect rate, 0 complaints, 99% OTD, 100% AI coverage

ACTION OPS-005: Production Capacity Expansion Phase 2

Objective: Expand capacity from 8% to 15% cumulative via equipment and productivity.

Timeline:

- Q1: Expansion plans for 3 facilities, procure 80 sewing machines, hire recruitment team.

- Q2: Install 4 lines (200 machines), train 250 operators, lean optimization.

- Q3: Full utilization, implement APS, 5% productivity (8% cumulative).

- Q4: Achieve 15% total expansion, 85% OEE, secure orders.

Budget: $5M | KPIs: 15% cumulative capacity, 200 machines, 250 operators, 85% OEE

ACTION OPS-006: Lean Manufacturing Transformation

Objective: Implement lean across 10 lines, achieve 15% productivity and 25% lead time reduction.

Timeline:

- Q1: Value stream mapping, train 50 leaders on lean (5S, Kanban, Kaizen).

- Q2: Implement 5S at 5 facilities, reduce WIP 20%, monthly Kaizen events.

- Q3: Kanban on 5 lines, reduce changeover 30%, Andon systems.

- Q4: 10 lines lean, 15% productivity, 25% lead time reduction, $2M savings.

Budget: $0.5M | KPIs: 10 lines, 15% productivity, 25% lead time reduction, $2M savings

ACTION OPS-007: Advanced Warehouse Management System

Objective: Implement automated WMS improving inventory accuracy and space utilization.

Timeline:

- Q1: Operations assessment, select WMS software, layout optimization, procure 100 scanners.

- Q2: Install WMS, integrate with ERP, barcode scanning, train 80 operators.

- Q3: Go-live, cycle counting, location tracking for 50,000+ SKUs.

- Q4: Achieve 99% accuracy, 20% faster picking, 15% space optimization, $0.8M savings.

Budget: $1.2M | KPIs: 99% accuracy, 20% faster picking, 15% space optimization, $0.8M savings

PILLAR 5: GOVERNANCE & RISK MANAGEMENT

ACTION GOV-004: ESG Governance Maturity & SLFRS Adoption

Objective: Maintain A- ESG rating, complete SLFRS adoption, enhance governance maturity.

Timeline:

- Q1: Upgrade ESG platform v2.0, quarterly Steering Committee, SLFRS gap analysis, train 500 managers.

- Q2: Mid-year ESG review, enhanced CDP submissions, materiality assessment.

- Q3: Close SLFRS gaps, Board workshop, ESG performance incentives.

- Q4: Publish Sustainability Report with SLFRS compliance, maintain A-, third-party assurance, >98% accuracy.

Budget: $1.2M | KPIs: A- rating, SLFRS compliant, >98% accuracy, report published, 500 trained

ACTION GOV-005: Climate Resilience & TCFD Reporting

Objective: Complete climate adaptation investments, achieve full resilience, comprehensive TCFD disclosure.

Timeline:

- Q1: Complete adaptation investments, flood protection at 3 facilities, climate-resilient cooling.

- Q2: Assess 100 suppliers, launch Supplier Climate Resilience Program, update BCPs, stress testing.

- Q3: Certify 3 facilities, climate-smart agriculture, expand scenario analysis to 4 scenarios.

- Q4: 100% adaptation complete, publish TCFD report, Board review, supplier assessments.

Budget: $1M | KPIs: 100% adaptation, 3 facilities certified, TCFD published, 100 suppliers assessed

ACTION GOV-006: Internal Audit & Controls Enhancement

Objective: Expand internal audit coverage, implement advanced analytics, improve control effectiveness.

Timeline:

- Q1: Capability assessment, hire 2 auditors (5 total), implement audit software, risk-based plan (20 audits).

- Q2: Conduct 5 operational audits, financial controls testing, continuous auditing.

- Q3: Complete 5 compliance audits, fraud risk assessments, train 100 managers.

- Q4: Complete 20 audits, 95% finding closure, Board presentation, audit dashboard.

Budget: $0.4M | KPIs: 20 audits, 95% finding closure, Board presentation, analytics deployed

IMPLEMENTATION GOVERNANCE

Quarterly Milestones

Q1 (Apr-Jun 2026) SCALE-UP: Launch 40+ initiatives, complete certifications, deploy technologies. Target: 20%
Q2 (Jul-Sep 2026) ACCELERATION: 15 MW solar, 500K beneficiaries, 60% digital integration, circular products. Target: 50%
Q3 (Oct-Dec 2026) EXECUTION: All facilities RWH, 15/15 ISO 45001, 58% sustainable materials, automation validated. Target: 80%
Q4 (Jan-Mar 2027) CONSOLIDATION: All targets achieved, SLFRS-compliant report, A- ESG, 550K beneficiaries, Year 3 plan. Target: 100%

Budget Summary

| Category | Budget | % |
| --- | --- | --- |
| Environmental | $14.0M | 43% |
| Digital & Innovation | $9.5M | 29% |
| People & Social | $5.0M | 15% |
| Operational Excellence | $3.0M | 9% |
| Governance & Risk | $1.0M | 3% |
| TOTAL | $32.5M | 100% |

Year-Over-Year Progress

| Metric | Year 1 | Year 2 | 2030 Goal | Progress |
| --- | --- | --- | --- | --- |
| Renewable Energy % | 55% | 65% | 100% | 60% |
| Sustainable Water % | 32% | 38% | 50% | 43% |
| Sustainable Materials % | 50% | 58% | 75% | 43% |
| Digital Integration % | 50% | 60% | 80% | 50% |
| Women in Management % | 28% | 32% | 40% | 47% |
| Beneficiaries | 450K | 550K | 1M | 55% |

Overall Strategic Implementation: ~45% complete after Year 2

Document Control: Version 2.0 | Approval: March 2026 | Owner: COO | Next Review: September 2026